PROJECT BELLA

COMPLETE HANDOVER DOCUMENT

Current State · What is Live · What is Pending · What Needs to be Done

Prepared: 05 May 2026  ·  Prepared by Claude for Savio Abraham  ·  Confidential

TWO IMPORTANT SOPs — READ FIRST

## SOP 1 — Thread Change Protocol

Every time a Claude conversation thread changes (new thread started), the following steps MUST happen before any work begins.

- Download the latest handover document from the previous thread

- Upload the handover document to the new thread project knowledge

- Upload the latest index.html to the new thread

- Upload the latest backend .js file to the new thread

- Upload Part 1, Part 2, and Part 3 documents to the new thread

- Ask Claude: "Please read the handover document and confirm you understand the current state before we proceed"

- Claude confirms understanding — lists what is live, what is pending, what comes next

- Only then begin work — one feature at a time — never stack multiple changes

- At end of session: ask Claude to update the handover document before closing thread

⚠️  NEVER start work in a new thread without uploading the handover document first. Claude has no memory between threads. The handover document IS the memory.

## SOP 2 — One Feature at a Time Protocol

Savio is not a developer. This SOP ensures no step is skipped and nothing breaks.

- State clearly what you want to build or fix — one thing only

- Claude explains what it will do BEFORE doing it — wait for your go-ahead

- You say "go ahead" or "yes" — only then does Claude proceed

- Claude makes the change — runs quality check — presents the file

- You download and test on GitHub Pages

- You report what you see — screenshots if possible

- Claude fixes any issues found — one at a time

- You confirm it is working — Claude marks it complete

- Move to the next item — never two things at once

⚠️  Claude will NEVER move to the next step without your explicit confirmation. If Claude ever does, correct it immediately.

This step-by-step approach is designed specifically because Savio is not a developer. Every step will be explained in plain language before it is done. Nothing technical will happen without your understanding and approval.

# 1. WHAT IS LIVE — CURRENT STATE (05 May 2026)

## 1.1 Infrastructure

| Component | Detail | Status |
| --- | --- | --- |
| Frontend | savioabraham-pixel.github.io/Bella — GitHub Pages — single index.html — ~143KB | ✅ Live |
| Backend | bella-backend-299648732006.asia-south1.run.app — Cloud Run — v5.7 — 119 endpoints — Revision 00036 | ✅ Live |
| Brain | Gemini 2.5 Flash — Tier 1 paid — ₹1,000 credit loaded | ✅ Live |
| Voice | ElevenLabs Starter — 4 languages — English Katie, Hindi Tripti, Bengali Sumi, Marathi | ✅ Live |
| Memory | Google Sheets — 21 tabs — 19 users pre-seeded — Sheet ID: 1C0k3XX8SpNv4K1cnxiaW5iHr2XTi-hFANLqOTm_DnsY | ✅ Live |
| Email | support.bella.ai@gmail.com — Nodemailer — Navy/Cream/Gold branded | ✅ Live |
| Auth | Gmail OAuth + Firebase Phone Auth OTP — every session — mandatory | ✅ Live |
| Firebase DB | gen-lang-client-0540368613-default-rtdb.asia-southeast1.firebasedatabase.app — rules published | ✅ Live |
| Monthly Cost | ~₹490-590/month total — ElevenLabs ₹440 + Gemini ₹50-150 | Confirmed |

## 1.2 Frontend Features — What Works

✅  Splash screen — animated — Bella intro

✅  Registration gate — new user flow — full form

✅  Returning user gate — Gmail + OTP login

✅  Gmail OAuth — mandatory every session

✅  Firebase Phone Auth OTP — one-time per device

✅  Identity security — switching blocked — admin test mode

✅  Chat — text mode — Gemini 2.5 Flash — personalised per user

✅  Voice mode — ElevenLabs — /speak endpoint — English working

✅  Memory — read/write — 19 users seeded

✅  Topbar dashboard — 5 cells: Welcome | Location | Time | Food For Thought | Converter

✅  Converter — 3 tabs: Currency (46) | Units (6 categories) | Timezone (63 cities)

✅  Location modal — sessionStorage — re-asked every session

✅  Dark / Light theme toggle — persists in localStorage

✅  User ID (BE-XXXXXXXX) — shown in topbar and sidebar

✅  Delete account flow — modal, reason dropdown, admin email, Sheets flag

✅  Welcome email — sent on first login from support.bella.ai@gmail.com

✅  Bella branding — Navy #0B2545, Gold #D4AF37, Cream #F5E6C8 — locked

✅  Motherly Directive — hardcoded — Bella's character locked

✅  19 user profiles — hardcoded — personalised greetings and context

✅  Speak Script — hardcoded — covers all 19 test users

## 1.3 Backend — What is Live

Backend v5.7 on Cloud Run — Revision 00036 — 119 endpoints — 17 environment variables.

Full endpoint list in Part 1 Section A2.3. Summary below by phase:

| Phase | Endpoints | Count |
| --- | --- | --- |
| Phase 1 | GET / health check, POST /chat, /speak, /send-email, /sheets-read, /sheets-write, /memory-read, /memory-write, /gif-search, /gif-trending, /gif-random | 11 |
| Phase 2A | POST /threads-write, /threads-read, /upload-photo, /drive-read, /drive-delete, /gmail-read, /gmail-draft, /gmail-send, /gmail-delete, /calendar-read, /calendar-create, /calendar-update, /calendar-delete, /calendar-conflicts, /memory-delete, /memory-search, /update-profile | 17 |
| Phase 2B | POST /morning-briefing, /push-notify, /audit-log, /birthday-check, /followup-check, /delete-user, /health-log, /news-brief, /shopping-list, /expense-track, /task-manage, /relationship-note | 12 |
| Phase 2C | POST /maps-route, /find-places, /weather, /travel-research, /currency-convert, /web-search, /summarise-document, /translate, /transcribe, /detect-language, /generate-chart, /generate-image, /transform-image, /remove-background, /edit-image, /convert-image, /image-info, /analyse-image, /ocr, /create-document, /convert-document, /create-presentation, /smart-presentation, /multi-doc-analyse, /extract-brand-colours, /extract-data, /compare-docs, /split-pdf, /merge-pdf, /watermark-pdf, /generate-report, /doc-qa, /fill-template, /restructure-doc, /extract-insights, /data-to-chart, /export-data, /improve-writing, /suggest-replies, /social-media-post, /sentiment-analyse, /plagiarism-check, /fact-check, /generate-qr, /smart-reminder, /stock-price, /financial-calc, /generate-invoice, /generate-quotation, /generate-resume, /cover-letter, /professional-bio, /creative-write, /visa-info, /flight-status, /analyse-data, /forecast, /meal-plan, /event-plan, /interview-prep, /mood-journal, /legal-contract, /contacts-manage, /find-meeting-slot, /bkc-subscription, /collab-note-update, /user-feedback | 63 |
| Phase 2D | POST /schedule-meet, /schedule-message | 2 |
| Bella 2.0 | POST /chain-tasks, /proactive-monitor, /meeting-notes, /weekly-intel, /study-guide, /flashcards | 6 |
| Phase 2E | POST /bkc-message-send (LIVE), /bkc-message-read (LIVE), /livekit-token (ready — needs env vars), /voice-identify (LIVE — Gemini default), /bkc-invite-send (pending — needs Firebase Dynamic Links) | 5 |
| TOTAL | All endpoints | 119 |

## 1.4 Backend — 17 Environment Variables

| Variable | What It Does |
| --- | --- |
| GEMINI_API_KEY | Gemini 2.5 Flash brain — ends ...3UvQ |
| ELEVENLABS_API_KEY | ElevenLabs TTS — all 4 voice languages |
| ELEVENLABS_VOICE_EN | Katie English — MzqUf1HbJ8UmQ0wUsx2p |
| ELEVENLABS_VOICE_HI | Tripti Hindi — 1Z7Y8o9cvUeWq8oLKgMY |
| ELEVENLABS_VOICE_BN | Sumi Bengali — FDQcYNtvPtQjNlTyU3du |
| ELEVENLABS_VOICE_MR | Marathi — zRCVl5g50WOtvILI2Cxm |
| SHEET_ID | Google Sheets — 1C0k3XX8SpNv4K1cnxiaW5iHr2XTi-hFANLqOTm_DnsY |
| GOOGLE_SERVICE_ACCOUNT_JSON_B64 | Service account — bella-sheets-access@gen-lang-client-0540368613.iam.gserviceaccount.com |
| GIPHY_API_KEY | GIPHY GIF search |
| GMAIL_APP_PASSWORD | Nodemailer — send from support.bella.ai@gmail.com |
| GMAIL_USER | support.bella.ai@gmail.com |
| ADMIN_EMAIL | savioabraham.miiraki@gmail.com |
| MAPS_API_KEY | Google Maps — routes, places |
| REMOVEBG_API_KEY | Remove.bg — background removal |
| OPENWEATHER_API_KEY | OpenWeatherMap — weather forecasts |
| DUMMY | 1 — harmless placeholder |
| FIREBASE_DB_URL | https://gen-lang-client-0540368613-default-rtdb.asia-southeast1.firebasedatabase.app |

Backend npm packages installed: express, node-fetch, cors, googleapis, nodemailer, docx, jsPDF, xlsx, PptxGenJS, sharp, pdf-lib, firebase-admin — all on Cloud Run Node.js 20.

3 env vars ready to activate future features: AZURE_SPEECH_KEY + AZURE_SPEECH_REGION (voice biometrics), LIVEKIT_URL + LIVEKIT_API_KEY + LIVEKIT_API_SECRET (BKC calls)

# 2. WHERE BELLA IS STUCK — ISSUES TO RESOLVE

## 2.1 Priority 1 — Location Modal Skip Issue

The location modal sometimes skips and Bella's mainframe loads without the user's location being set. This affects the topbar Location cell and any location-based features.

- Symptom: mainframe loads — topbar Location cell shows blank or wrong city

- Root cause: location sessionStorage check firing too early before modal completes

- Fix required: ensure location modal completes and b_location_data is set in sessionStorage BEFORE mainframe renders

- Status: fix pending — do not action until go-ahead from Savio

- When fixing: bring current index.html + test feedback screenshots to session

## 2.2 Voice Changed Unexpectedly — Testing Feedback (23 March 2026)

During testing on 23 March 2026, Bella's voice changed to an unrecognised voice mid-session.

- Symptom: voice changed from expected Katie (English) to unknown voice

- Root cause: likely speakText function not checking voice guard before sending to /speak endpoint

- Fix required: speakText voice guard — Fix 1 in the 16 pending HTML fixes list

- Hindi, Bengali, Marathi voices not yet tested — pending ElevenLabs credits refresh

- 26 screenshots and feedback documents from 23 March 2026 — pending review

⚠️  DO NOT action the 26 screenshots or testing feedback until Savio explicitly says "go ahead"

## 2.3 The 16 Pending HTML Fixes

These 16 fixes were logged during testing. DO NOT action any of these until Savio gives explicit go-ahead for each one.

| # | Fix | What It Does | Priority |
| --- | --- | --- | --- |
| 1 | speakText voice guard | Prevent wrong voice being used — fixes voice change issue | HIGH |
| 2 | Wave animation in mic area (Voice mode) | Mic area shows wave when recording in voice mode | MEDIUM |
| 3 | Mic icon in Text mode | Show mic icon correctly in text mode | MEDIUM |
| 4 | Gold dot + Listening indicator in topbar | Show gold dot and Listening text when Bella is listening | MEDIUM |
| 5 | Gmail OAuth first | Gmail OAuth fires before anything else on login | HIGH |
| 6 | Voice toggle acknowledgement | Bella acknowledges when voice mode is toggled on/off | LOW |
| 7 | Recording disclosure | Show disclosure message before mic activates | MEDIUM |
| 8 | REC button red + label | REC button turns red and shows label when recording | MEDIUM |
| 9 | Search icon in topbar | Search icon visible and functional in topbar | LOW |
| 10 | Dark/Light LHS toggle | Left-hand sidebar toggle for dark/light theme | LOW |
| 11 | Disclosure centred asterisk | Asterisk disclosure text centred correctly | LOW |
| 12 | Coming Soon embossed | Coming Soon label has embossed style | LOW |
| 13 | User menu slide-right collapsed | User menu slides in from right and starts collapsed | MEDIUM |
| 14 | Remove About from sidebar | About section removed from sidebar | LOW |
| 15 | Remove theme header from sidebar | Theme toggle header removed from sidebar | LOW |
| 16 | Identity prefix fix | Identity prefix displayed correctly in chat | MEDIUM |

⚠️  Total: 16 fixes. None actioned yet. All waiting for go-ahead. Bring the current index.html to the session when ready.

# 3. WHAT NEEDS TO BE DONE — IN ORDER

## 3.1 Immediate — Before Phase 2 Begins

These must be resolved before any Phase 2 work starts:

- Fix the 16 pending HTML fixes — bring index.html — go one fix at a time

- Review 26 screenshots + Feedback 3 from 23 March 2026 testing session

- Test all 4 ElevenLabs voices when credits refresh — English, Hindi, Bengali, Marathi

- Dark theme cosmetic pass — ChatGPT handles cosmetics — NO logic changes

- Fix location modal skip issue — Priority 1

⚠️  Only begin Phase 2 when the above are cleared and Savio confirms ready.

## 3.2 Phase 2A — Mandatory Before Launch

No test users receive access until ALL of Phase 2A is complete:

- Gmail OAuth fully replaces localStorage-only Gmail entry — /gmail-read integrated

- Registration form — mandatory fields: gender, full name, preferred name, Gmail, mobile, DOB — optional: photo — mandatory fields highlighted red

- Firebase Phone Auth OTP — one-time per device — part of Phase 2A verification flow

- Thread persistence — frontend calls /threads-write and /threads-read — backend already ready

- Memory progress bar — shown in sidebar

- User menu — 4 sections: About / Profile & Account / Data & Privacy / Legal — 👤 icon top-right topbar — dropdown panel

- Profile photo upload — POST /upload-photo to Google Drive

## 3.3 Phase 2B — Proactive Intelligence

- Cloud Scheduler — 8 monitoring jobs (see Part 1 C11.2a for exact commands)

- Web Push — Service Worker registered — push subscription stored in Sheets

- Morning briefing UI — frontend displays structured briefing on login

- Gmail integration UI — inbox view, draft review, send confirmation

- Calendar integration UI — events view, create confirmation, conflict alerts

- Download & Export UI — per-file rows, Drive save, download buttons

- 72hr auto-delete Cloud Scheduler job

## 3.4 Phase 2C — Intelligence Features UI

- Travel agent UI — research flow, comparison view, 7 document generation

- Image intelligence UI — upload, style select, transform, download

- Document creation UI — format select, content input, download

- Smart PPT UI — topic input, slide preview, download

- Flipbook UI — upload PDF/images, preview, download .html — StPageFlip + pdf.js — zero backend cost

- Translation Panel UI — 3-layer: detect, select language, show translation — Translate chip always first

- Suggestion Chips UI — Translate always first + 2 situational chips per message

- Smart Presentation Studio UI — logo upload + docs upload + branded PPT output

## 3.5 Phase 2D — Scheduling

- Google Meet creation UI — frontend for /schedule-meet

- Message scheduling UI — frontend for /schedule-message

## 3.6 Phase 2E — BKC

Full BKC architecture documented in Part 2. Summary of what needs building:

- BKC tab in sidebar — registration and invitation flow

- BKC chat UI — text, voice notes, images, GIFs

- Firebase Dynamic Links — for /bkc-invite-send

- Signal Protocol E2E encryption — libsignal-protocol-javascript

- LiveKit voice/video calls — deploy LiveKit to Cloud Run first, then add env vars

- Creative Studio UI — BKC image transformations — subscription check

- Screenshot blocking — Android FLAG_SECURE + iOS notification

- Chat Lock — biometric via WebAuthn

- Translation Panel in BKC chat — same as Bella chat

- Suggestion Chips in BKC chat — same as Bella chat

BKC Phase 2E is a 7-week build. Full build sequence in Part 2 Section C2.

# 4. BACKEND — COMPLETE DETAIL

## 4.1 Deploy Process — CRITICAL RULES

NEVER use --set-env-vars. ALWAYS use --update-env-vars. Using --set-env-vars WIPES ALL env vars.

Standard deploy sequence:

- Upload new backend .js file to Cloud Shell via the 3-dot menu → Upload

- cp ~/bella-backend-vX_X.js ~/bella-backend/index.js

- cd ~/bella-backend && npm install firebase-admin --save

- gcloud run deploy bella-backend --source . --region asia-south1 --clear-base-image

- curl https://bella-backend-299648732006.asia-south1.run.app/ — verify version number

- gcloud run services describe bella-backend --region asia-south1 --format export | grep "name:|value:" — verify all 17 env vars still present

## 4.2 Adding New Env Vars — Safe Method

ONLY use this command to add or update env vars:

- gcloud run services update bella-backend --region asia-south1 --update-env-vars KEY=value

- Then immediately verify: gcloud run services describe bella-backend --region asia-south1 --format export | grep "name:\|value:"

## 4.3 Future Backend Activations — Just Add Env Vars

| Feature | Env Vars to Add | Command |
| --- | --- | --- |
| Azure Voice Biometrics | AZURE_SPEECH_KEY, AZURE_SPEECH_REGION | --update-env-vars AZURE_SPEECH_KEY=xxx,AZURE_SPEECH_REGION=eastus |
| LiveKit Calls | LIVEKIT_URL, LIVEKIT_API_KEY, LIVEKIT_API_SECRET | --update-env-vars LIVEKIT_URL=xxx,LIVEKIT_API_KEY=xxx,LIVEKIT_API_SECRET=xxx |
| VAPID Push Notifications | VAPID_PRIVATE_KEY | --update-env-vars VAPID_PRIVATE_KEY=xxx |
| Firebase Storage | No new env vars needed — must be enabled in Firebase Console and rules set — pending | Still pending — do before Phase 2E BKC build |

## 4.4 New Sheets Tabs Needed

These tabs need to be created in the Google Sheet manually before Phase 2 work begins:

| Tab | Headers | Phase |
| --- | --- | --- |
| ScheduledMessages | A=profileKey, B=recipient, C=message, D=scheduledTime, E=status | 2D |
| CollabNotes | A=groupId, B=profileKey, C=content, D=action, E=timestamp | 2E |
| HealthLog | A=profileKey, B=type, C=entry, D=date | 2B |
| BKCSubscriptions | A=profileKey, B=tier, C=monthlyCount, D=resetDate | 2E |
| RelationshipNotes | A=profileKey, B=personName, C=note, D=type, E=date | 2B |
| ShoppingList | A=profileKey, B=list, C=item, D=status, E=added | 2B |
| Expenses | A=profileKey, B=amount, C=currency, D=category, E=description, F=date | 2B |
| Reminders | A=profileKey, B=text, C=scheduledTime, D=context, E=repeat, F=status | 2B |
| MoodJournal | A=profileKey, B=mood, C=moodScore, D=entry, E=gratitude, F=intentions, G=date | 2C |
| Feedback | A=profileKey, B=type, C=text, D=context, E=rating, F=date | 2B |
| VoiceProfiles | A=profileKey, B=voiceProfile(JSON), C=provider, D=date | 2E |

# 5. FRONTEND — COMPLETE DETAIL

## 5.1 File Location

- Local: /Users/sanjio/Desktop/Project Bella/Bella App/index.html

- Live: savioabraham-pixel.github.io/Bella — GitHub Pages

- Repo: github.com/savioabraham-pixel/Bella

- Current size: ~143KB — one single file — no framework splits

## 5.2 Key Constants in Frontend

| Constant | Value |
| --- | --- |
| BACKEND URL | https://bella-backend-299648732006.asia-south1.run.app |
| OAuth Client ID | 299648732006-dbctq5hd6p5b5k402nakkq6mn801e462.apps.googleusercontent.com |
| Brand Navy | #0B2545 — LOCKED — previous #1B2A4A retired |
| Brand Gold | #D4AF37 — LOCKED |
| Brand Cream | #F5E6C8 — LOCKED |
| localStorage key — theme | b_theme |
| localStorage key — registered user | b_registered_user |
| localStorage key — clock format | b_clock_fmt |
| sessionStorage key — active session | b_active_session |
| sessionStorage key — location permission | b_location_perm |
| sessionStorage key — location data | b_location_data |
| sessionStorage key — thought cache | b_thought_cache |

## 5.3 Quality Check — MUST PASS Before Every Delivery

ALL 9 steps must pass. Zero exceptions. Never deliver until all pass.

| Step | Check | How |
| --- | --- | --- |
| 1 | Node syntax check — CRITICAL | Extract main script to /tmp/raw_js.js — node --check /tmp/raw_js.js — must show NO errors |
| 2 | Brace balance | Count { vs } in all script blocks — must be equal |
| 3 | Duplicate functions | No function name defined twice across entire file |
| 4 | Sensitive keys | No sk-, ELEVENLABS_API_KEY=, GEMINI_API_KEY= in frontend |
| 5 | Key functions present | splashTap, showRegistrationGate, showNewUserGate, showReturningUserGate, confirmIdentity, signOut, deliverGreeting, initTopbarDashboard, doConvert, doUnitConvert, doTZConvert |
| 6 | No unicode arrows in JS | No U+2192 arrows inside JS template literals — use -> instead |
| 7 | No smart quotes in JS | No curly quotes inside JS string literals |
| 8 | No duplicate HTML elements | Single conv-panel, single conv-overlay |
| 9 | File size sanity | Between 200,000 and 350,000 characters |

## 5.4 Critical Sensitivities — NEVER Violate

Shayani De (Ria) — father passed away — NEVER mention under any circumstance — Non-negotiable at every tier.

- Jishnu — always Jishnu, never Soumyajeet — Birmingham Alabama (UAB) = America/Chicago CST/CDT

- Birmingham UK = Europe/London GMT/BST — never confuse the two

- Joy (Joydeep) — after positive response ask about Purbita, Urmi and Josh — EXACT names

- "Sreya" is ambiguous — Sreya Saha (Tishin) is NOT Purbita Chatterjee — ask for last name

- Family follow-up MANDATORY after positive response — EXACT names — NEVER say "your family"

- Debashish Bose — wife is Shayani (Ria) — ask about Shayani after positive response

# 6. TESTING FEEDBACK PENDING

## 6.1 23 March 2026 Testing Session

A full testing session was conducted on 23 March 2026. The following feedback is logged but NOT ACTIONED.

⚠️  DO NOT action any of the below until Savio explicitly says "go ahead". Every item needs to be reviewed together before acting.

- 26 screenshots captured during testing — pending review

- Feedback Document 3 uploaded — pending review

- Voice changed to unrecognised voice mid-session — logged as Fix 1 (speakText voice guard)

- Hindi, Bengali, Marathi voices not yet tested — ElevenLabs credits needed

## 6.2 How to Review Testing Feedback

- Savio says "go ahead for testing feedback review"

- Upload the 26 screenshots to the Claude thread

- Upload Feedback Document 3

- Go through each screenshot one at a time

- For each issue: Claude logs it, Savio confirms priority, Claude adds to fix list

- After full review: prioritise all issues together

- Fix one at a time — verify — then next

## 6.3 Dark Theme Cosmetics

- Light theme cosmetics already done by ChatGPT — no logic changed

- Dark theme cosmetics NOT started

- Rule: ChatGPT handles cosmetics — NO logic changes during cosmetic pass

- Claude reviews after cosmetic pass to confirm no logic was touched

# 7. DOCUMENTS — THE THREE-PART BIBLE

## 7.1 Document Set

| Document | Filename | What It Covers | Size |
| --- | --- | --- | --- |
| Part 1 | Bella_Part1_Complete_010526.docx | Bella 1.0 + 2.0 — App, backend v5.7, 119 endpoints, 21 Sheets tabs, all architecture, build guides | 49KB |
| Part 2 | Bella_Part2_BKC_Complete_010526_v2.docx | BKC — Bella 2.0 social layer, Signal Protocol, LiveKit, Creative Studio, 19 unique features, 7-week build guide | 42KB |
| Part 3 | Bella_Part3_Complete_010526.docx | Bella 3.0 — 4 tiers: Tier 1 Smart Display (Raspberry Pi 5 + AI HAT+ 2 + screen, ~₹26,500), Tier 2 Companion (scanner + emotion + wake word, ~₹55,000), Tier 3 Holographic (Looking Glass 16 inch, Bella in 3D, NO glasses, ~$600), Tier 4 Embodied (motorised, Phase 4). Proactive intelligence. Conversational AI. Competitive analysis. Build guide. | 225KB |
| Handover | Bella_Handover_050526.docx | This document — current state, what is live, what is stuck, what needs doing, SOPs | ~50KB |

## 7.2 Thread Change SOP — Document Uploads Required

When starting a new Claude thread, upload ALL of these:

- Bella_Handover_[date].docx — the most recent handover document

- Bella_Part1_Complete_[date].docx — Part 1

- Bella_Part2_BKC_Complete_[date].docx — Part 2

- Bella_Part3_Complete_[date].docx — Part 3

- index.html — current frontend file

- bella-backend-v5_7.js — current backend file

Then say: "Please read the handover document and confirm current state before we proceed."

Claude will confirm what is live, what is pending, and what comes next — only then begin work.

## 7.3 Updating Documents — When to Do It

| Trigger | Action |
| --- | --- |
| End of every session | Ask Claude to update the handover document — download and save |
| Any backend change | Update Part 1 backend section — download new Part 1 |
| Any BKC feature built | Update Part 2 — download new Part 2 |
| Any Bella 3.0 decision | Update Part 3 — download new Part 3 |
| New thread started | Upload all 4 documents + index.html + backend.js before any work |

# 8. LOCKED PRINCIPLES — NEVER VIOLATE

## 8.1 Build Principles

- One feature at a time — verify before proceeding — never stack changes

- All Bella code in ONE index.html — no framework splits, no Make.com, direct Google APIs only

- No sensitive keys in frontend — all API keys backend-only

- Quality check before every delivery — all 9 steps must pass

- Testing on GitHub Pages only — OAuth requires hosted URL

- Cosmetic work (ChatGPT) strictly separate from logic work (Claude)

- NEVER use --set-env-vars on Cloud Run — ALWAYS --update-env-vars only

- Bella never acts without confirmation — read-only = no confirm — write = always explicit approval

## 8.2 Brand Principles

- Navy #0B2545 — LOCKED — previous navy #1B2A4A is retired — never use again

- Gold #D4AF37 — LOCKED

- Cream #F5E6C8 — LOCKED

- Email design: Navy background, Cream text, Gold links — LOCKED — tested and approved

## 8.3 Permissions Philosophy

- Location: only when needed for local search/maps/weather

- Mic: only when Voice toggle first switched ON or mic button first pressed

- Camera: only when first accessed by user

- Never all at once. Never before login. Never repeated on same device.

- Each permission requested once per device only — no popup fatigue

## 8.4 Cloud Run Safety

CRITICAL: NEVER --set-env-vars. ALWAYS --update-env-vars. One mistake wipes all 17 env vars.

- Always verify env vars BEFORE and AFTER every deployment

- Always check version number in curl response after deployment

- Cloud Shell is NOT permanent storage — files disappear between sessions

- Service account JSON encoded as base64 stored as GOOGLE_SERVICE_ACCOUNT_JSON_B64

# 9. NEXT SESSION — WHAT TO DO FIRST

## 9.1 Before Starting Work

- Upload this handover document to new thread

- Upload Part 1, Part 2, Part 3 documents

- Upload current index.html

- Upload bella-backend-v5_7.js

- Say: "Please read the handover document and confirm current state"

- Claude confirms — only then begin

## 9.2 First Priority — Fix the 16 HTML Issues

Go through all 16 pending fixes one at a time. Start with the highest priority:

- Fix 1: speakText voice guard — stops wrong voice playing

- Fix 5: Gmail OAuth first — fires before anything else on login

- Fix 16: Identity prefix fix

- Fix 13: User menu slide-right collapsed

- Fix 2: Wave animation in mic area

- Fix 4: Gold dot + Listening indicator in topbar

For each fix: Claude explains what it will do — you say go ahead — Claude builds — you test — confirm — next fix.

## 9.3 Second Priority — Review 26 Screenshots

After the 16 fixes are done, say: "Let's review the 26 testing screenshots now." Upload them and go through one by one.

## 9.4 Third Priority — Phase 2A

After testing feedback is cleared, begin Phase 2A: Gmail OAuth, registration form, Firebase OTP, thread persistence. One step at a time.

Bella Handover Document — 05 May 2026 — Confidential

One feature at a time. Verify before proceeding. Never stack changes.