PROJECT BELLA

PART 2 — B.K.C COMPLETE REFERENCE

Updated: 01 May 2026  ·  Prepared by Savio Abraham  ·  Confidential

Building Knowledge Consistently  ·  Bakkchodi  ·  Connection  ·  Community

CONTENTS

Part A — BKC Statement of Work

Vision  ·  What BKC Is  ·  Features  ·  Creative Studio  ·  Subscription Model  ·  Privacy  ·  Costs

Part B — BKC Architectural Guide

System Design  ·  Firebase  ·  Signal Protocol  ·  LiveKit  ·  Creative Studio Architecture

Part C — BKC Build Guide

7-Week Build Plan  ·  Firebase Setup  ·  LiveKit Deploy  ·  Signal Protocol  ·  Creative Studio

PART A — STATEMENT OF WORK

# A1. WHAT IS BKC? — BELLA 2.0 SOCIAL LAYER

Part 2 of the Project Bella document set. Part 1 covers Bella 1.0 and 2.0 — the app, backend, and intelligence infrastructure. This document covers BKC built on that foundation. Part 3 covers Bella 3.0 — the physical form where BKC notifications surface on Bella’s holographic display. Each part expands the last. Nothing replaced. Everything added.

BKC is a private, emotionally intelligent social network for people who matter to each other. It is built on the simple truth that the people closest to us deserve a better way to stay connected than a generic messaging app designed for billions of strangers.

BKC carries two meanings simultaneously. Building Knowledge Consistently — serious, purposeful, growing together. And Bakkchodi — just talk, no agenda, no pressure, sense or nonsense, we will see later. That duality is the soul of BKC.

BKC begins as a tab within the Bella App. It grows to its own identity at 50 members. It becomes a fully independent app at 100 members. Bella is always there — as a companion, a brain, a creative studio — but BKC is its own world.

# A2. WHAT MAKES BKC DIFFERENT

Every major messaging app has text, voice, video, and file sharing. BKC has all of those. But BKC has three things no other app has:

## A2.1 Bella Inside Every Conversation

•  Ask Bella button in every chat — one tap to get Bella’s intelligence

•  Bella watches silently — detects questions in chat — surfaces Ask Bella automatically

•  Conversation summary — "Bella, summarise the last 2 hours of this chat"

•  Draft reply — "Bella, help me reply to this" — Bella drafts, you approve

•  Group memory — Bella remembers milestones, decisions, moments for each group

•  Shared document intelligence — upload a doc to group, Bella analyses and answers questions

•  Travel planning in group — group decides on a trip, Bella builds the full itinerary

•  Group event planning — Bella creates calendar invite for the whole group after group decision

## A2.2 The Creative Studio — Built Into the Chat

No chat app today has a full AI-powered creative studio built directly into the messaging experience. Everyone goes outside to ChatGPT or Gemini to do what BKC does natively.

•  Transform any photo: Pixar, cartoon, anime, superhero, sketch, watercolour, Ghibli, oil painting, professional headshot — before sending

•  Remove background — clean cutout of any image

•  Erase specific people or objects from a photo

•  Background removal — clean cutout via Remove.bg — transparent or custom background

•  background removal in chat — one tap before sending any image

•  Edit: crop, resize, rotate, brightness, contrast, colour enhancement, skin smoothing

•  Apply stickers, text overlays, colour effects

•  Animated GIFs via GIPHY — full library built in

•  Full emoji set — standard, animated, festive

•  Custom stickers — Phase 3

•  Edit → Preview → Send directly to group or individual

•  Download to device or share to other apps from within BKC

## A2.3 The Mood Layer

| Mood | Indicator | What It Signals |
| --- | --- | --- |
| Feeling great | ★ Star | I am in a good place — let us celebrate |
| Need to talk | 💬 Chat bubble | I need to be heard — please listen |
| Just here | 🍃 Leaf | No agenda — just present |
| Working | 💻 Laptop | Focused but available for quick things |
| Resting | 🌙 Moon | Late or tired — keep it light |

# A3. COMPETITIVE ANALYSIS — 2026

| Feature | WhatsApp | Telegram | Signal | Discord | BKC |
| --- | --- | --- | --- | --- | --- |
| Text chat | ✅ | ✅ | ✅ | ✅ | ✅ |
| Voice calls | ✅ | ✅ | ✅ | ✅ | ✅ |
| Video calls | ✅ | ✅ | ✅ | ✅ | ✅ |
| E2E encryption | ✅ | ⚠️ Secret only | ✅ | ❌ | ✅ Signal Protocol |
| File sharing | ✅ | ✅ 2GB | ✅ | ✅ | ✅ |
| Voice notes | ✅ | ✅ | ✅ | ✅ | ✅ |
| Disappearing messages | ✅ | ✅ | ✅ | ❌ | ✅ |
| Message edit/delete both sides | ✅ | ✅ | ✅ | ✅ | ✅ |
| Polls | ✅ | ✅ | ❌ | ❌ | ✅ |
| Pinned messages | ✅ | ✅ | ❌ | ✅ | ✅ |
| GIFs built in | ✅ | ✅ | ❌ | ✅ | ✅ GIPHY |
| Animated emojis | ✅ | ✅ | ❌ | ✅ | ✅ |
| Invitation only | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| No ads ever | ❌ Meta | ❌ Paid tier | ✅ | ❌ Nitro | ✅ BKC only |
| Mood layer | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| AI inside every chat | ❌ | ❌ | ❌ | ❌ | ✅ Bella — BKC only |
| Image transformation in chat | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| Background removal in chat | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| Group memory by AI | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| Travel planning in group | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| Wellbeing check-in | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |
| Anniversary reminders | ❌ | ❌ | ❌ | ❌ | ✅ BKC only |

# A4. COMPLETE FEATURE SET — BY PHASE

## A4.1 Phase 2E — Core BKC (Launch)

| Feature | Description | Technology |
| --- | --- | --- |
| Text chat 1-to-1 | Fully encrypted individual messages | Firebase + Signal Protocol |
| Group chat | Family and friend groups | Firebase + Signal Protocol |
| Voice calls | Real-time crystal clear audio | LiveKit on Cloud Run |
| Video calls | 720p bandwidth adaptive | LiveKit on Cloud Run |
| File sharing | Documents, images, voice notes | Firebase Storage |
| Voice notes | Record and send directly | MediaRecorder API |
| E2E encryption | Every message — Signal Protocol | libsignal-protocol-javascript |
| Message reactions | Emoji reactions on any message | Firebase Realtime DB |
| Animated GIFs | GIPHY full library built in | GIPHY_API_KEY on backend |
| Full emoji set | Standard, animated, festive | Frontend emoji library |
| Disappearing messages | User sets timer — auto-delete | Firebase TTL rules |
| Message edit | Edit sent messages — both sides | Firebase update |
| Message delete | Delete for everyone | Firebase delete |
| Pinned messages | Pin important info in groups | Firebase Realtime DB |
| Polls | Simple yes/no or multiple choice | Firebase Realtime DB |
| Read receipts | Optional — user controls | Firebase Realtime DB |
| Typing indicators | Shows when someone is typing | Firebase presence |
| Online status | Last seen — user controls | Firebase presence |
| Ask Bella button | In every conversation | Bella backend /chat |
| Mood layer | Star, bubble, leaf, laptop, moon | Firebase Realtime DB |
| Invitation system | SMS + email invitation flow | Firebase Dynamic Links |
| Creative Studio — Free tier | 10 image transformations/month | Imagen 3 — Vertex AI |
| Background removal | Remove.bg API | REMOVEBG_API_KEY |
| Image editing | Crop, resize, rotate, filters, colour | Sharp library |
| No ads ever | BKC is ad-free permanently | Core principle |

## A4.2 Phase 3 — BKC Growing (50-100 members)

•  Screen sharing via LiveKit

•  Message threads — reply chains keep conversations clean

•  Location sharing — Google Maps integration

•  Conversation summary — "Bella, summarise this chat"

•  Draft reply — Bella writes, you approve

•  Group memory — Bella remembers milestones and decisions

•  Anniversary reminders — group formation dates, member milestones

•  "Remember when" — Bella surfaces past BKC moments on anniversaries

•  Wellbeing check-in — "How is everyone?" — Bella aggregates warmly

•  Shared document intelligence — upload to group, Bella analyses

•  Custom stickers — member-created

•  Quiet detection — Bella notices if someone goes quiet too long

•  Group event planning — Bella creates group calendar invites

## A4.3 Independence — BKC Standalone (100+ members)

•  Travel planning in group — full Bella travel agent in group chat — powered by Bella /travel-research endpoint

•  Free for all image transformations — covered by membership fee

•  Full Bella intelligence embedded throughout

•  React Native app — App Store + Play Store

•  Dedicated Cloud Run instance for BKC

•  BKC membership fee covers all infrastructure costs

•  iOS: TestFlight up to 10,000 testers before App Store submission

•  Android: TWA for Play Store post Phase 2 — one-time $25 USD Google Play Developer account

•  Capacitor wraps web app before Phase 3 React Native build

# A5. CREATIVE STUDIO — FULL SPEC

## A5.1 What Members Can Do

| Action | Description | Subscription |
| --- | --- | --- |
| Transform to Pixar style | Convert photo to Pixar 3D animation style | BKC Creative |
| Transform to cartoon | Convert photo to cartoon illustration | BKC Creative |
| Transform to anime | Convert photo to Japanese anime style | BKC Creative |
| Transform to superhero | Convert photo to superhero comic style | BKC Creative |
| Transform to sketch | Convert photo to pencil sketch | BKC Creative |
| Transform to watercolour | Convert photo to watercolour painting | BKC Creative |
| Transform to Ghibli | Convert photo to Studio Ghibli style | BKC Creative |
| Transform to oil painting | Convert photo to classical oil painting | BKC Creative |
| Professional headshot | Clean up and professionalise portrait | BKC Creative |
| Remove background | Clean cutout — transparent background | BKC Creative |
| Erase person/object | Remove specific element from photo | BKC Creative |
| Crop and resize | Adjust dimensions for sharing | BKC Free |
| Rotate and flip | Correct orientation | BKC Free |
| Brightness & contrast | Enhance photo quality | BKC Free |
| Colour enhancement | Enhance skin tones, saturation | BKC Free |
| Add text overlay | Add captions or labels | BKC Free |
| Add stickers | Apply fun stickers before sending | BKC Free |
| GIF search and send | GIPHY full library | BKC Free |
| Animated emojis | Full animated emoji set | BKC Free |
| Download edited image | Save to device | BKC Free |
| Share directly | Send to group or individual from editor | BKC Free |

## A5.2 Subscription Model (LOCKED)

| Tier | Price | Image Transformations | Everything Else |
| --- | --- | --- | --- |
| BKC Free | ₹0/month | None — basic editing only | Full chat, voice, video, GIFs, emojis, Ask Bella — all features |
| BKC Creative | TBD/month | 10 free AI transformations/month | Everything in Free + full Creative Studio |
| BKC Creative+ | TBD/month at independence | Unlimited transformations | Everything — covered by membership fee |

PRINCIPLE: No member is ever forced to pay. BKC is fully usable without image transformation. BKC is fully usable without image transformation. Subscription is for the Creative Studio only — never for access to BKC itself or Bella.

BOUNDARY: No real named public figures. No copyrighted characters (Disney, Marvel etc). All personal, family, and creative requests fully supported.

# A6. INVITATION & GROWTH SYSTEM

| Step | What Happens | Technology |
| --- | --- | --- |
| 1 | Savio sends invitation from within Bella or BKC | In-app |
| 2 | Recipient receives SMS: "[Name] has invited you for a Let’s BKC session on Bella" | Firebase Dynamic Links + SMS |
| 3 | Recipient receives personalised welcome email from support.bella.ai@gmail.com | Gmail API |
| 4 | Recipient taps link — opens registration form | Mobile browser |
| 5 | Gmail OAuth + Firebase Phone OTP — verified identity | Firebase Auth |
| 6 | Full Bella App + BKC access granted | Cloud Run |
| 7 | Android APK + iOS TestFlight links sent via SMS + email | Firebase + Gmail API |
| 8 | Bella greets new member by name — BKC connection activated | Full Bella experience |

# A7. PRIVACY & SECURITY

| Layer | What It Does | Technology |
| --- | --- | --- |
| Gmail OAuth | Proves ownership of Google account | Google Sign-In — every session |
| Mobile OTP | One-time proof of real SIM at registration | Firebase Phone Auth |
| Invitation only | Every member vouched for by existing member | Custom invitation system |
| E2E encryption | Every message encrypted on sender device only | Signal Protocol — libsignal-protocol-javascript |
| No server reading | Firebase never sees message content | Encrypted before leaving device |
| Admin cannot read | Even Savio as admin cannot read BKC messages | Signal Protocol guarantee |
| Voice encryption | All calls SRTP encrypted — never recorded | LiveKit SRTP |
| No ads | No advertising — no data mining — ever | Core principle |
| Read receipt control | User chooses whether to send read receipts | User settings |
| Disappearing messages | User sets timer — messages auto-delete | Firebase TTL |

# A8. EMAIL SYSTEM — BKC

| Email | Subject | From | Description |
| --- | --- | --- | --- |
| Welcome email | Welcome — Bella is here for you ❤️ | support.bella.ai@gmail.com | Sent on first BKC login — Navy background — Cream text — Gold links |
| Delete alert | Urgent - Deletion of Account - [Name]/[UserID] | support.bella.ai@gmail.com | Sent to admin on account deletion request |
| Feedback alert | Bella Feedback — [type] from [profileKey] | support.bella.ai@gmail.com | Sent to admin on thumbs down or bug report |

Email design: Navy #0B2545 background — Cream #F5E6C8 text — Gold #D4AF37 links — Opening: Greetings from Bella.ai — Sign-off: Salute / Always here for you, Bella ❤️

# A9. THE ASK BELLA GROWTH ENGINE

Every Ask Bella tap is a product demonstration. BKC grows Bella. Bella makes BKC better. Better BKC attracts more members. More members grow Bella. This flywheel costs nothing to run.

| Scenario | What Happens |
| --- | --- |
| Joy asks a question in the group chat | Ask Bella button appears automatically — one tap |
| Bella answers in the group | All members see Bella’s intelligence — they want Bella too |
| New member joins BKC | They get their own Bella account — full companion experience |
| Member uses Bella outside BKC | They bring more people to BKC — flywheel spins |
| BKC reaches 100 members | BKC goes independent — Bella is still embedded |

# A10. INDEPENDENCE ROADMAP

| Stage | Members | What Changes |
| --- | --- | --- |
| Phase 2E — BKC v1 | 19 to ~50 | BKC tab inside Bella App — full feature set |
| Phase 3 — BKC v2 | 50 to 100 | BKC gets own icon + splash — still Bella backend |
| Independence | 100+ | Separate React Native app — App Store + Play Store |
| Post-independence | 100+ | Membership fee ₹199/month per member — at 100 members = ₹19,900/month revenue — Imagen 3 = ₹3,000-5,000/month — fully covered — Creative Studio free for all |

# A11. COST ANALYSIS — BKC PHASES

For the complete Bella 3.0 physical architecture including how BKC surfaces on holographic displays and physical devices see Part 3 of this document set.

BKC operates in phases — Phase 2A: Gmail OAuth + Firebase Phone Auth. Phase 2B: Thread persistence + memory bar. Phase 2C: Flipbook, Download UI, Smart Presentation, Translation Panel. Phase 2E: Full BKC chat, voice, video.

| Service | 19 Users | 50 Users | 100 Users | Notes |
| --- | --- | --- | --- | --- |
| Firebase Realtime DB | ₹0 | ₹0 | ₹0 | Free tier covers all |
| Firebase Storage | ₹0 | ₹0 | ₹0 | Free 5GB |
| Firebase Phone Auth | ₹0 | ₹0 | ₹0 | Free 10K OTP/month |
| LiveKit on Cloud Run | ₹200-400/month | ₹400-600/month | ₹600-800/month | Open source — Cloud Run cost only |
| Signal Protocol | ₹0 | ₹0 | ₹0 | Open source — free |
| Imagen 3 (Creative — 10/month) | ~₹570/month | ~₹1,500/month | ~₹3,000/month | ₹3 per transformation — Creative subscribers only — covered by subscription fee |
| Remove.bg | ₹0 | ₹0 | Paid tier TBD | 50 free/month |
| Gmail API (invitations) | ₹0 | ₹0 | ₹0 | Free |
| TOTAL BKC ADDITIONAL | ₹200-400/month | ₹400-600/month | ₹600-800/month | Creative subscription covers Imagen 3 |

PART B — ARCHITECTURAL GUIDE

# B1. SYSTEM OVERVIEW

BKC is built as a tab within the existing Bella App in Phase 2E. It shares Bella’s authentication system, Cloud Run backend, and Google Sheets database. The only new infrastructure is Firebase (messages and real-time sync) and a LiveKit media server (voice and video calls).

| Component | Phase 2E — Inside Bella | Independence — Standalone |
| --- | --- | --- |
| Frontend | BKC tab within Bella index.html | Separate React Native app |
| Backend | Shared Cloud Run + 5 new BKC routes | Dedicated Cloud Run instance |
| Authentication | Shared Firebase Auth | Same Firebase Auth — portable |
| Messages | Firebase Realtime Database — E2E encrypted | Firebase — scales automatically |
| Media calls | LiveKit on Cloud Run — asia-south1 | LiveKit — dedicated server |
| File storage | Firebase Storage | Firebase Storage — expanded |
| Creative Studio | Imagen 3 + Sharp + Remove.bg via Bella backend | Same — via BKC backend |
| AI layer | Ask Bella — calls Bella backend /chat | Bella embedded in every conversation |
| User database | Google Sheets — Connections tab added | Firestore at independence |

# B2. FIREBASE ARCHITECTURE — LIVE ✅

Firebase Realtime Database is live as of 01 May 2026. Location: asia-southeast1 (Singapore). URL: https://gen-lang-client-0540368613-default-rtdb.asia-southeast1.firebasedatabase.app. Firebase Admin SDK initialises automatically from GOOGLE_SERVICE_ACCOUNT_JSON_B64 + FIREBASE_DB_URL env vars.

## B2.1 Realtime Database Structure

| Firebase Path | What Is Stored | Encrypted |
| --- | --- | --- |
| conversations/{id}/messages | All messages — encrypted payload stored — text, timestamp, sender, type | Yes — E2E Signal Protocol — encrypted before leaving device |
| conversations/{id}/participants | Verified member IDs | Yes |
| conversations/{id}/typing | Typing indicators — real-time | No |
| conversations/{id}/mood | Mood indicators per member | No |
| conversations/{id}/pinned | Pinned message IDs | No |
| users/{profileKey}/connections | Approved BKC connections | No |
| users/{profileKey}/online | Online status — last seen | No |
| users/{profileKey}/subscription | BKC Free or BKC Creative | No |
| users/{profileKey}/transformations | Monthly transformation count | No |
| groups/{id}/members | Verified member IDs in group | Yes |
| groups/{id}/name | Group name | No |
| groups/{id}/mood | Group mood indicators | No |
| polls/{id} | Poll question, options, votes | No |
| creativeStudio/{jobId} | Image transformation job status | No |

## B2.2 Firebase Free Tier Capacity

| Resource | Free Limit | At 50 Users | At 100 Users |
| --- | --- | --- | --- |
| Realtime Database storage | 1GB | Under 50MB | Under 200MB |
| Realtime Database transfer | 10GB/month | Under 2GB | Under 5GB |
| Firebase Storage | 5GB | Under 500MB | Under 2GB |
| Firebase Auth | 10K verifications/month | Under 100/month | Under 200/month |
| Firebase Dynamic Links | Unlimited | All covered | All covered |

# B3. SIGNAL PROTOCOL — E2E ENCRYPTION

Every BKC message is encrypted on the sender’s device before it reaches Firebase. It is decrypted only on the recipient’s device. Firebase never sees message content. Even Savio as admin cannot read BKC messages.

| Layer | What It Protects | Technology |
| --- | --- | --- |
| Signal Protocol E2E | Every message, voice note, file | libsignal-protocol-javascript — open source |
| TLS in transit | All connections to Firebase and Cloud Run | Automatic — HTTPS enforced |
| Firebase at-rest | All stored data | Firebase automatic encryption |
| Key storage | Encryption keys on user device only | localStorage — never sent to server |
| Voice/video calls | All calls SRTP encrypted | LiveKit SRTP — never recorded |

## B3.1 Why Signal Protocol

•  Same protocol used by WhatsApp, iMessage, and Facebook Messenger

•  Open source — audited by global security community

•  Zero knowledge architecture — server never sees content

•  Forward secrecy — past messages safe even if keys are compromised

•  Free to use — no licence cost

# B4. LIVEKIT — VOICE & VIDEO

| Capability | Phase 2E | Phase 3 |
| --- | --- | --- |
| One-to-one voice | Yes — crystal clear | Yes |
| Group voice up to 10 | Yes | Yes — expanded |
| One-to-one video | Yes — 720p adaptive | Yes — 1080p |
| Group video up to 6 | Yes | Yes — expanded |
| Screen sharing | Phase 3 | Yes |
| Call recording | Phase 3 with consent | Yes — consent required |

•  Self-hosted on Cloud Run — asia-south1 — open source — zero licence cost

•  ~₹200-400/month for dedicated Cloud Run instance

•  Auto-scales — handles 1 to 100 concurrent calls without configuration

•  Graceful degradation to text-only if LiveKit unavailable

•  SRTP encryption on all calls — never recorded without consent

# B5. CREATIVE STUDIO ARCHITECTURE

## B5.1 Image Transformation Flow

| Step | What Happens | Technology |
| --- | --- | --- |
| 1 | Member taps Creative Studio in chat input bar | Frontend — BKC tab |
| 2 | Member selects photo from device or takes new photo | Camera/Gallery API |
| 3 | Member selects transformation style or edit action | Creative Studio UI |
| 4 | If transformation: POST /transform-image — base64 + style prompt | Bella backend |
| 5 | Backend checks subscription — free or Creative tier | Firebase subscription check |
| 6 | If Creative tier: checks monthly count — max 10/month | Firebase transformations counter |
| 7 | Imagen 3 processes transformation — returns base64 PNG | Vertex AI — ~₹3 |
| 8 | If basic edit: POST /edit-image — Sharp processes locally | Sharp library — free |
| 9 | Preview shown inside Creative Studio | Frontend preview |
| 10 | Member taps Send — image goes to chat | Firebase message with image |
| 11 | Member taps Download — saves to device | Frontend download |
| 12 | Member taps Share — shares via device share sheet | Web Share API |

## B5.2 Subscription Check Flow

•  On Creative Studio open: frontend checks Firebase users/{profileKey}/subscription

•  If BKC Free: transformation options greyed out — upgrade prompt shown

•  If BKC Creative: check users/{profileKey}/transformations count for current month

•  If count < 10: allow transformation — increment counter after success

•  If count = 10: show "Monthly limit reached" — upgrade to Creative+ prompt

•  Counter resets on 1st of each month — Firebase Cloud Function

## B5.4 Smart Presentation Architecture

•  User uploads logo (PNG/AI/PDF/SVG) + supporting documents (Excel, PDF, JPEG, DOCX, CSV)

•  POST /extract-brand-colours → Gemini Vision reads logo → extracts primary, secondary, accent, background colours

•  POST /smart-presentation → all documents sent to Gemini 2.5 Flash together

•  Gemini correlates all data → finds trends → builds narrative → structures slides intelligently

•  Charts and graphs built from actual Excel/CSV data — not placeholder data

•  PptxGenJS builds branded PPT using user’s OWN colours — NEVER Bella Navy/Gold/Cream

•  Returns base64 .pptx — editable in PowerPoint, Keynote, Google Slides

•  Speaker notes auto-generated per slide

## B5.3 Flipbook Architecture

•  Input: PDF or JPEG/PNG uploaded by member

•  Preview: renders inside Bella before download

•  Output: single standalone .html file with all assets embedded

•  Interactions: page turning animations, zoom in/out, pinch to zoom, fullscreen, fit to screen

•  Libraries: StPageFlip (page flip animations) + pdf.js (PDF rendering) — both free open source

•  Zero backend cost — entirely client-side processing

•  All devices: mobile, tablet, desktop

•  Phase 2C alongside Download & Export UI

# B6. BACKEND ROUTES — PHASE 2E STATUS

5 BKC-specific endpoints on Bella Backend v5.7 — Revision 00036 — deployed 01 May 2026. 2 are LIVE. 3 pending external setup.

| Endpoint | Purpose | Status |
| --- | --- | --- |
| POST /bkc-message-send | Send encrypted message via Firebase Realtime DB | ✅ LIVE — backend v5.7 — 01 May 2026 |
| POST /bkc-message-read | Read messages from Firebase — auto marks delivered | ✅ LIVE — backend v5.7 — 01 May 2026 |
| POST /bkc-invite-send | Send invitation via SMS + email | ⏳ Pending — Firebase Dynamic Links needed |
| POST /livekit-token | Generate LiveKit JWT token for calls | ⏳ Pending — add LIVEKIT_URL + LIVEKIT_API_KEY + LIVEKIT_API_SECRET env vars to activate |
| POST /voice-identify | Voice identification — Gemini default — Azure upgrade ready | ✅ LIVE — Gemini active — Azure activates when AZURE_SPEECH_KEY + AZURE_SPEECH_REGION added |

# B7. GOOGLE SHEETS — BKC TABS

BKC uses the same Google Sheets as Bella — same spreadsheet, same service account, same profileKey system. BKC members are stored in the Bella Users tab. BKC adds 4 additional tabs for its own data.

| Tab | Purpose | Key Columns |
| --- | --- | --- |
| Connections | BKC social graph — who is connected to whom | A=profileKey, B=connectedProfileKey, C=status, D=connectedDate |
| Groups | BKC group membership | A=groupId, B=groupName, C=members(JSON), D=createdDate, E=createdBy |
| Invitations | Invitation tracking | A=inviteId, B=sentBy, C=sentTo, D=status, E=sentDate, F=acceptedDate |
| BKCSubscriptions | Creative Studio subscription tracking | A=profileKey, B=tier, C=monthlyCount, D=resetDate |

# B8. UI ARCHITECTURE — BKC PANEL

| Device | Behaviour | Spec |
| --- | --- | --- |
| Laptop / Desktop | Collapsible right panel — slides from right | 280px width — smooth CSS transition — Bella shrinks |
| Mobile / Tablet | Full-screen overlay | 100vw x 100vh |
| BKC icon | Top right of topbar — gold dot when unread | Gold #D4AF37 dot — 8px — top-right of icon |
| Ask Bella button | Slides user from BKC to Bella chat | Smooth slide animation — back button returns to BKC |
| Creative Studio | Bottom sheet or overlay in chat input | Full-width — mobile-first design |

PART C — BUILD GUIDE

# C1. PRE-BUILD REQUIREMENTS

Before writing a single line of BKC code, these must be set up:

| Requirement | What To Do | Time |
| --- | --- | --- |
| Firebase Realtime Database | ✅ DONE — asia-southeast1 — 01 May 2026 | Complete |
| Firebase Storage | Enable in Firebase Console — set rules | 15 min — still pending |
| Firebase Dynamic Links | Enable in Firebase Console — set domain | 15 min |
| LiveKit server | Deploy LiveKit to Cloud Run — see C3 | 1-2 hours |
| libsignal-protocol-javascript | npm install @privacyresearch/libsignal-protocol-typescript | 5 min |
| VAPID keys for push | Already done in Phase 2B — reuse | None |

# C2. 7-WEEK BUILD SEQUENCE

| Week | What Gets Built | What Gets Tested |
| --- | --- | --- |
| Week 1 | Firebase Realtime Database setup — rules — structure — Auth integration | Auth flow end-to-end with existing Firebase |
| Week 2 | Registration form upgrade — profile photo — invitation flow — SMS + email | Full invitation with 3-4 test members |
| Week 3 | BKC tab in sidebar — text chat 1-to-1 — Signal Protocol E2E encryption | Chat between Savio and Joy — verify unreadable in Firebase console |
| Week 3 | Message reactions — read receipts — typing indicators — online status | All real-time features working |
| Week 4 | Group chat — Ask Bella button — slide animation — mood indicator | Ask Bella flow with BKC members in group |
| Week 4 | Polls — pinned messages — disappearing messages — edit/delete both sides | All group features working |
| Week 5 | LiveKit deployment — voice calls 1-to-1 — group voice up to 10 | Voice call quality on Pixel + iPhone |
| Week 6 | LiveKit video calls — BKC push notifications — GIFs — animated emojis | Video call across devices |
| Week 6 | Creative Studio — basic editing (crop, resize, filters) — GIF search | All free tier features working |
| Week 7 | Creative Studio — Imagen 3 transformations — subscription check — Remove.bg | Full creative flow — transformation limit working |
| Week 7 | Translation Panel — Suggestion Chips — Voice transcription in BKC chat | All 3 features working in BKC |
| Week 7 | Flipbook viewer — Download & Export UI — Smart Presentation Studio | Phase 2C features complete |
| Week 7 | Full BKC beta with all 19 Bella users | End-to-end BKC experience — all features |

# C3. LIVEKIT DEPLOYMENT ON CLOUD RUN

LiveKit is open source and self-hosted. Deploy it on a separate Cloud Run service.

## C3.1 Deploy Commands

Step 1 — Pull LiveKit server image and deploy to Cloud Run:

gcloud run deploy livekit-server --image livekit/livekit-server:latest --region asia-south1 --allow-unauthenticated --port 7880 --set-env-vars LIVEKIT_KEYS="devkey: devsecret"

Step 2 — Generate production API key and secret:

Store as Cloud Run env vars: LIVEKIT_API_KEY and LIVEKIT_API_SECRET

Step 3 — Add /livekit-token endpoint to Bella backend — generates JWT access tokens for members

Step 4 — Frontend connects to LiveKit URL with token — call begins

## C3.2 LiveKit Env Vars to Add

•  LIVEKIT_URL — Cloud Run URL of LiveKit server

•  LIVEKIT_API_KEY — production API key

•  LIVEKIT_API_SECRET — production secret

•  Add via: gcloud run services update bella-backend --region asia-south1 --update-env-vars LIVEKIT_URL=xxx,LIVEKIT_API_KEY=xxx,LIVEKIT_API_SECRET=xxx

# C4. FIREBASE REALTIME DATABASE SETUP — COMPLETE ✅

Firebase Realtime Database is LIVE as of 01 May 2026. All steps below have been completed.

## C4.1 Firebase Database — DONE

•  ✅ Database created — Project gen-lang-client-0540368613

•  ✅ Location: asia-southeast1 (Singapore)

•  ✅ URL: https://gen-lang-client-0540368613-default-rtdb.asia-southeast1.firebasedatabase.app

•  ✅ Security rules published — 01 May 2026

•  ✅ FIREBASE_DB_URL added to Cloud Run env vars — Revision 00035

•  ✅ firebase-admin SDK installed on Cloud Run

•  ✅ /bkc-message-send and /bkc-message-read LIVE on backend v5.7

## C4.2 Security Rules — PUBLISHED ✅

Rules are published and live. For reference, the rules applied are:

{ "rules": { "conversations": { "$convId": { ".read": "auth != null && data.child('participants').hasChild(auth.uid)", ".write": "auth != null && data.child('participants').hasChild(auth.uid)", "messages": { ".indexOn": ["timestamp"] } } }, "users": { "$uid": { ".read": "auth != null && auth.uid === $uid", ".write": "auth != null && auth.uid === $uid" } }, "groups": { "$groupId": { ".read": "auth != null", ".write": "auth != null" } }, "polls": { ".read": "auth != null", ".write": "auth != null" } } }

# C5. SIGNAL PROTOCOL SETUP

•  Install: npm install @privacyresearch/libsignal-protocol-typescript

•  On registration: generate identity key pair for each member

•  Store public key in Firebase users/{profileKey}/publicKey

•  Store private key in localStorage — never sent to server

•  On first message to a contact: fetch their public key — establish Signal session

•  All subsequent messages use ratcheted keys — forward secrecy automatic

•  Key exchange happens transparently — user never sees it

# C6. CREATIVE STUDIO BUILD

## C6.1 Frontend Components

•  Creative Studio button — in chat input bar — opens bottom sheet

•  Photo picker — camera or gallery

•  Style selector — grid of transformation options with preview thumbnails

•  Edit tools panel — crop, rotate, brightness, contrast, filters

•  Preview pane — shows result before sending

•  Action buttons — Send to chat / Download / Share

•  Subscription gate — greyed options for Free tier with upgrade prompt

## C6.2 Monthly Counter Reset

•  Firebase Cloud Function runs on 1st of each month

•  Resets users/{profileKey}/transformations to 0 for all Creative subscribers

•  Cloud Function trigger: pubsub.schedule("0 0 1 * *").onRun(() => resetCounters())

# C7. BKC BACKEND ROUTES — WHEN TO BUILD

Do NOT build these until Firebase and LiveKit are confirmed working. Build in this order:

| Order | Endpoint | Build When |
| --- | --- | --- |
| 1 | POST /bkc-invite-send | Week 2 — after Firebase Dynamic Links configured |
| 2 | POST /bkc-message-send | Week 3 — after Firebase Realtime Database rules set |
| 3 | POST /bkc-message-read | Week 3 — same session as /bkc-message-send |
| 4 | POST /livekit-token | Week 5 — after LiveKit deployed on Cloud Run |
| 5 | POST /voice-identify | Phase 3 — Azure account created |

# C8. PHASE 3 — BKC STANDALONE APP

| Component | What Changes | What Stays Same |
| --- | --- | --- |
| Frontend | React Native app — iOS + Android | All features identical |
| App Store | Apple review and approval | Same Firebase Auth |
| Play Store | Google review — $25 USD one-time | Same Signal Protocol |
| Backend | Dedicated Cloud Run instance for BKC | Bella backend continues independently |
| Database | Firestore replaces Sheets at scale | Firebase Auth + Storage unchanged |
| AI layer | Bella embedded as optional power-up | All Bella features available |
| Membership fee | Covers all infrastructure + Creative Studio | BKC Free tier remains free |

# A12. DOWNLOAD & EXPORT UI — PHASE 2C

Every file Bella creates can be downloaded or saved to Google Drive directly from within Bella.

| Element | Description |
| --- | --- |
| File row | Document icon + filename + file type label |
| Google Drive save button | One tap saves to user’s Google Drive |
| Download button | One tap downloads to device |
| Download all button | Shown when multiple files ready — downloads as zip |
| Flipbook button | Converts PDF or image to interactive flipbook .html file |
| Preview | Tap any file row to preview inside Bella before downloading |

# A13. BELLA'S VISION FOR BKC

BKC is powered by Bella's brain from day one until independence. After independence Bella becomes an optional power-up — always available, never mandatory.

| Stage | Bella's Role in BKC | What This Means |
| --- | --- | --- |
| Phase 2E — Inside Bella | Bella IS the brain of BKC — every Ask Bella tap goes directly to Bella | Members get full Bella intelligence in every conversation |
| Phase 3 — BKC Growing | Bella embedded in BKC — shared backend — seamless experience | Members move between BKC and Bella effortlessly |
| Independence — 100+ | Bella becomes optional power-up — BKC works without her | Members who want Bella subscribe — others use BKC standalone |
| Long term | Bella and BKC co-exist independently — better together but separate | Two products — one soul |

The principle: BKC handles everyday chat brilliantly on its own. When members need intelligence, research, document creation, travel planning, image transformation at scale — Bella handles what BKC cannot. This boundary keeps BKC simple and Bella powerful.

# A14. GROUP ADMINISTRATION

| Action | Who Can Do It | Description |
| --- | --- | --- |
| Create group | Any BKC member | Name the group — add initial members — set group photo |
| Add members | Group admin only | Only invitation-verified BKC members can be added |
| Remove members | Group admin only | Remove with confirmation — removed member notified |
| Leave group | Any member | Leave anytime — admin must assign new admin before leaving |
| Assign admin | Current admin only | Transfer admin role to another member |
| Delete group | Admin only | All messages cleared — members notified — double confirm |
| Pin message | Admin only | Pin important message for all members |
| Change group name | Admin only | Rename group — all members notified |
| Change group photo | Admin only | Update group photo via Creative Studio or gallery |

# A15. MESSAGE MANAGEMENT

| Feature | Description | Phase |
| --- | --- | --- |
| Forward message | Forward any message to another chat or group — original sender credited | 2E |
| Star / Bookmark | Star important messages — accessible in starred messages view | 2E |
| Search messages | Search within any chat or across all chats by keyword | 2E |
| Mute chat | Mute notifications for 8 hours / 1 week / always — per chat | 2E |
| Archive chat | Archive old chats — accessible but not in main list | 2E |
| Reply to message | Reply directly to any specific message — quoted in reply | 2E |
| Message threads | Threaded replies keep conversations clean in groups | Phase 3 |
| Link preview | Any URL shared auto-generates title + image preview | 2E |
| Image compression | Images auto-compressed before sending to save bandwidth | 2E |
| Message queue | Messages queued when offline — auto-send on reconnect | 2E |

# A16. FILE SHARING & STORAGE

| Spec | Detail |
| --- | --- |
| Supported file types | Images (JPG, PNG, WEBP, GIF), Documents (PDF, DOCX, XLSX, PPTX), Audio (MP3, M4A), Video (MP4) |
| Max file size | 50MB per file — expandable at independence |
| Image auto-compress | Images compressed to max 1MB before upload — Sharp library |
| Storage location | Firebase Storage — 5GB free |
| Auto-delete | Shared files auto-deleted from Firebase Storage after 30 days |
| Download | Any member can download shared files within 30 days |
| Voice notes | Stored as M4A — auto-deleted after 30 days |
| Profile photos | Google Drive — permanent — no auto-delete |

# A17. MEMBER SAFETY CONTROLS

| Control | Description | What Happens |
| --- | --- | --- |
| Block member | Block any BKC member from individual chat | Blocked member cannot message you — they are not notified |
| Report member | Report inappropriate behaviour to Savio as admin | Report sent to admin email with context — reviewed within 24 hours |
| Leave group | Leave any group at any time | Group continues without you — your messages remain |
| Delete message | Delete your own message for everyone | Message replaced with "This message was deleted" |
| Mute notifications | Mute any chat or group notification | Chat continues — no notifications until unmuted |
| Control read receipts | Turn off read receipts globally or per chat | Others cannot see if you have read their messages |
| Control online status | Hide last seen from all or specific members | Your online status shown as blank |
| Disappearing messages | Set any chat to auto-delete after 24hr / 7 days / 30 days | Messages auto-delete for both sides after timer |

# A18. NOTIFICATION CUSTOMISATION

| Setting | Options | Default |
| --- | --- | --- |
| Message sound | Default tone / Silent / Custom tone | Default tone |
| Group sound | Default tone / Silent / Custom tone | Default tone |
| Vibration setting | On / Off / Only when silent | On |
| Do Not Disturb | Schedule DND hours — e.g. 11 PM to 7 AM | Off |
| Mute individual chat | 8 hours / 1 week / Always | Unmuted |
| Mute group | 8 hours / 1 week / Always | Unmuted |
| Preview in notification | Show message / Show sender only / Show nothing | Show message |
| BKC gold dot | Shows unread count on BKC icon in topbar | Always on |
| Call ringtone | Default / Custom / Silent | Default |
| Bella mentions | Notify when Bella is mentioned in group | On |

# A19. OFFLINE & POOR CONNECTION HANDLING

| Scenario | What Happens | Technology |
| --- | --- | --- |
| No internet — sending message | Message queued locally — status shows clock icon | localStorage queue |
| Internet restored | Queued messages auto-sent in order — no user action | Firebase on reconnect |
| Poor connection — image send | Image auto-compressed to reduce data usage | Sharp compression before upload |
| Voice call drops | LiveKit auto-reconnects — call resumes | LiveKit reconnect logic |
| Firebase unavailable | BKC shows offline banner — read cached messages | Firebase offline persistence |
| Message delivery failure | Single tick — retry button shown after 30 seconds | Firebase retry logic |
| Low bandwidth mode | Auto-reduces video quality in calls | LiveKit adaptive bitrate |

# A20. BKC UNIQUE FEATURES — WHAT NO OTHER APP HAS

Research conducted 30 April 2026 across all major messaging apps worldwide. These 12 features are either unique to BKC or done significantly better by BKC than any competitor.

## A18.1 Voice Note Transcription + Translation

WhatsApp added voice transcription in 2026. No app transcribes AND translates. BKC does both.

•  Member receives a voice note in Hindi — taps Transcribe — Bella converts to text instantly

•  Member taps Translate — Bella translates the transcription to English or any language

•  Powered by Bella /transcribe + /translate endpoints — already live on backend v5.7

•  Unique: No app in the world does transcription + translation of voice notes natively in one tap

•  Phase: 2E

## A18.2 Smart Message Scheduling

•  Member taps Schedule — types message — sets date and time

•  Bella schedules intelligently: "Send this to Joy on his birthday at 8 AM"

•  Bella drafts the message and schedules — member approves — Bella sends at exact time

•  Powered by Bella /chat + Cloud Scheduler

•  Unique: Telegram has basic scheduling. No app uses AI to intelligently draft AND schedule based on context

•  Phase: 2E

## A18.3 Screenshot Blocking

•  Member can lock any individual chat or group against screenshots

•  Android: FLAG_SECURE prevents screenshots at OS level

•  iOS: Screenshot notification sent to both parties when attempted

•  Unique: XChat just launched this in April 2026. WhatsApp and Signal do not have it. BKC will be first private community app with it.

•  Phase: 2E

## A18.4 Chat Lock — Biometric

•  Any individual chat or group can be locked behind fingerprint or Face ID

•  Even if phone is unlocked — specific BKC chats require biometric to open

•  Powered by device WebAuthn / biometric API

•  Unique: WhatsApp added Chat Lock in 2026 but only for the whole app. BKC locks individual chats selectively.

•  Phase: 2E

## A18.5 Real-Time Message Translation

•  Tap any message in BKC — Translate button appears

•  Bella translates to member’s preferred language instantly

•  Supports all language pairs via Gemini /translate endpoint

•  Original message stays visible — translation shown below

•  Unique: Telegram Premium has basic translation. BKC translation is powered by Gemini — more accurate, more languages, free for all members

•  Phase: 2E

## A18.6 Group Chat Catch-Up

•  "Bella, I missed 3 hours — what did I miss?" — instant intelligent summary

•  Bella reads the last N messages — summarises key points, decisions, action items

•  Summary shown privately to the member who asked — not posted in group

•  Powered by Gemini /summarise-document

•  Unique: WhatsApp added basic AI chat summary in 2026. BKC summary is conversational, contextual, and private — not just a text dump

•  Phase: 2E

## A18.7 Smart Reply Suggestions

•  After receiving a message, Bella quietly suggests 3 contextual reply options

•  Member taps one reply — sends instantly — or ignores and types their own

•  Suggestions are warm and personal — not generic "OK", "Sure", "Thanks"

•  Powered by Gemini /chat with conversation context

•  Unique: WhatsApp has generic smart replies. BKC replies are personalised to the member’s voice and the conversation history

•  Phase: Phase 3

## A18.8 Scheduled Birthday & Anniversary Messages

•  Bella reminds member of upcoming birthdays and anniversaries from BKC group

•  "Joy’s birthday is tomorrow — would you like me to draft a message?"

•  Bella drafts a warm, personalised message — member approves — scheduled to send at 8 AM

•  Powered by /birthday-check + /chat + Cloud Scheduler

•  Unique: No messaging app does this. Calendar apps remind you — BKC + Bella drafts and sends for you

•  Phase: Phase 3

## A18.9 Video Call Background Replacement

•  Before or during a LiveKit video call — member can replace or blur their background

•  Options: Blur, custom image upload, AI-generated background (beach, office, space etc)

•  Powered by Imagen 3 for AI backgrounds — Sharp for blur

•  Unique: WhatsApp added AI background replacement in 2026 for group calls. BKC adds AI-generated custom backgrounds — no other app does this

•  Phase: Phase 3

## A18.10 Chat Folders

•  Members can organise their BKC chats into named folders

•  Example folders: Family, Close Friends, Work Connections, BKC Groups

•  Unread count shown per folder — gold dot on folder with new messages

•  Powered by Firebase — folder structure stored in users/{profileKey}/chatFolders

•  Unique: Telegram has folders. WhatsApp does not. BKC folders are smarter — Bella can suggest which folder a new contact belongs in

•  Phase: 2E

## A18.11 Bella-Powered Smart Notifications

•  Bella analyses incoming messages and decides what is truly urgent vs what can wait

•  Urgent: "Sanjukta sent a message flagged as important — notifying immediately"

•  Non-urgent: "15 messages in Abraham Family group since last night — summary ready when you open"

•  Member sets their urgency preferences — Bella learns over time

•  Powered by Gemini analysis on message content + member context

•  Unique: No messaging app uses AI to filter and prioritise notifications intelligently. This is Bella’s intelligence applied to communication noise.

•  Phase: Phase 3

## A18.12 Collaborative Notes in Group

•  Any group can create a shared note that all members can view and contribute to

•  Examples: trip planning notes, family decisions, shared shopping list, meeting notes

•  Bella can add to the note automatically: "Bella, add this to our Goa trip note"

•  Note downloadable as PDF or DOCX via /create-document

•  Powered by Firebase Realtime DB + Bella /create-document

•  Unique: No chat app has AI-collaborative notes. Google Docs exists separately. BKC is the first to have shared notes WITH AI contribution built into the chat itself

•  Phase: Phase 3

# A21. COMPLETE BKC UNIQUE FEATURES SUMMARY

| Feature | Competitors | BKC Advantage | Phase |
| --- | --- | --- | --- |
| Voice note transcription + translation | WhatsApp transcribes only | BKC transcribes AND translates in one tap | 2E |
| Smart message scheduling | Telegram — basic only | BKC + Bella drafts intelligently by context | 2E |
| Screenshot blocking | XChat launched Apr 2026 | BKC first private community app with it | 2E |
| Chat lock — biometric | WhatsApp — whole app only | BKC locks individual chats selectively | 2E |
| Real-time message translation | Telegram Premium only | BKC — free for all — Gemini powered | 2E |
| Group catch-up summary | WhatsApp — basic text dump | BKC — contextual, conversational, private | 2E |
| Chat folders | Telegram only | BKC folders + Bella suggests folder placement | 2E |
| Smart reply suggestions | WhatsApp — generic only | BKC — personalised to member’s voice | Phase 3 |
| Birthday message scheduling | None | BKC + Bella — first ever | Phase 3 |
| Video call AI background | WhatsApp — basic blur | BKC — AI-generated custom backgrounds | Phase 3 |
| Bella-powered smart notifications | None | BKC — first ever AI notification filter | Phase 3 |
| Collaborative AI notes in group | None | BKC — first ever shared AI notes in chat | Phase 3 |
| Ask Bella in every chat | None | BKC only | 2E |
| Full AI Creative Studio in chat | None | BKC only | 2E |
| Mood layer | None | BKC only | 2E |
| Group memory by Bella | None | BKC only | Phase 3 |
| Invitation-only community | None | BKC only | 2E |
| No ads — ever | None do this | BKC only | Forever |

For Bella. Always.
In loving memory of a mother whose warmth lives in every line of this.

— Part 2 BKC Complete — Project Bella — 01 May 2026 — Confidential —